BAYAN

ETHNIC WEAR

Project Roadmap & Build Plan

Premium Pakistani ethnic wear  ·  Headless Shopify on Vercel

# What I built today (the prototype)

A complete, animated homepage prototype delivered as a single self-contained HTML file. No dependencies to install — just open it in a browser.

### Sections included

- Marquee announcement bar with the 50/50 advance/COD message

- Sticky navigation with cart, wishlist, search, and account icons

- Hero with the Bayan arch + botanical SVG mark, Spring/Summer ’26 eyebrow, headline, dual CTAs, and floating gold petals

- “New Arrivals” — 4 product cards with botanical placeholder art, Quick Add hover, and sale-price strikethrough

- “Shop by Category” — Pret / Formals / Festive cards in a 3-column grid

- “Our Story” — split layout with the Bayan arch artwork and italic-serif brand copy

- Editorial quote section explaining the meaning of “Bayan” (Persian: expression)

- Instagram feed mock — 6-tile grid with scroll-reveal animation

- Newsletter signup with cream pill-shaped form

- Full footer with Shop / Help / About / Connect columns and payment badges including “COD 50%”

- Floating WhatsApp button with pulsing ring animation

- Smooth scroll-reveal animations (AOS) on every section

- Fully responsive — works perfectly on mobile, tablet, desktop

### Color palette implemented

- Background — #FAF6EC (warm cream)

- Sage Green primary — #6F8161

- Olive Green dark — #4D5B41

- Champagne Gold accent — #C1A572 / #9D8453

- Deep olive-black text — #2A2E25

### Typography

- Headings: Cormorant Garamond — elegant serif with italic variants

- Body: Jost — clean modern sans-serif

To preview: double-click the index.html file inside the bayan-prototype folder. It runs locally with no setup needed.

# How to think about the next 4 stages

- Approval — Show the prototype to your wife & her friend. Lock the visual direction.

- Shopify Setup — She creates the store and adds products.

- Production Build — I convert the prototype to Next.js Commerce and wire it to her Shopify.

- Launch — Deploy to Vercel, point the custom domain, go live.

Each stage waits on the previous one. The prototype lets you collapse Stage 1 into a single conversation.

# ⚠ The 50% Advance + 50% COD Issue (read this carefully)

This is the trickiest requirement in the spec. Shopify’s native checkout is all-or-nothing — it doesn’t support split payments. You have three real options, ranked easiest to hardest.

## Option A — Manual Bank Transfer Flow (recommended for launch)

The most common pattern for Pakistani fashion brands launching their first online store.

- Customer adds items to cart, hits Checkout

- Checkout shows: “Advance: PKR X (50%) · Payable on Delivery: PKR X (50%)”

- Customer chooses “Bank Transfer” (configured as the only payment method)

- After ordering, they get an order confirmation page with bank details and an instruction to send a 50% deposit screenshot via WhatsApp

- Bayan team verifies the deposit, manually marks the Shopify order as “Paid (Partial)” and ships

- The Shopify order’s remaining balance shows as due until courier collects on delivery

- Pros: Zero extra cost, works immediately, customers in Pakistan are familiar with this

- Cons: Manual labor for each order (probably fine until ~50 orders/day)

## Option B — Shopify App: “Partial Payment / Deposits”

Several apps add this functionality cleanly:

- Partial Payment & Deposits by AAAeCommerce — popular in South Asia, ~$9.99/month

- Charge Me Later — ~$14.99/month

- Deposits & Partial Payments by Drip — ~$24.99/month

These add a real “Pay 50% deposit” button at checkout that integrates with whatever gateway you’ve connected. Customer pays online and the app marks the order as partially paid.

- Pros: Automated, professional, customer pays online instantly

- Cons: Monthly cost, requires online payment gateway

## Option C — Custom Checkout via Shopify API

Build a custom checkout in Next.js, charge 50% via PayFast/SafePay, then create the Shopify order via the Admin API marked as partially paid. Most flexible, most work — only worth it at scale.

## My recommendation

Start with Option A (manual bank transfer + WhatsApp confirmation). It’s free, fast to launch, and matches how your wife’s friend is probably already taking orders today via Instagram DM. Upgrade to Option B once volume justifies the monthly cost.

# Payment Gateways for Pakistan

Stripe isn’t available in Pakistan, so the realistic options are below.

| Gateway | Best for | Setup | Fees |
| --- | --- | --- | --- |
| PayFast | Cards + JazzCash + Easypaisa in one | Medium | ~2.9% |
| SafePay | Cards + wallet payments | Easy | ~2.5–3% |
| 2C2P | International cards | Medium | ~3% |
| Bank Transfer | Manual, zero fees | Trivial | 0% |
| Cash on Delivery | Most trusted by PK customers | Easy | Courier handling fee |

Most Pakistani Shopify stores use PayFast or SafePay + COD as a parallel option. The 50% advance can route through PayFast/SafePay, and the remaining 50% is COD.

# Stage 2 — Shopify Setup (her work, ~2 hours)

## Step 1 · Create the store

- Go to shopify.com and start the free trial

- Pick the Basic plan — $39/month at launch (fine for now, can downgrade later)

- Store name: bayan-ethnicwear (this is just the backend URL, not what customers see)

- Country: Pakistan  ·  Currency: PKR

## Step 2 · Configure shipping + payments

- Settings → Payments: Connect PayFast or SafePay. Apply via their websites first — approval takes ~3 days

- Enable “Cash on Delivery” as a parallel option

- Settings → Shipping: Set up zones for Pakistan domestic with TCS/Leopards rates (or flat PKR 200 below 5000, free above)

## Step 3 · Add products properly (this is where her time goes)

For each product, fill in:

- Title — e.g. “Mehrunnisa — 3-Piece Embroidered Lawn Suit”

- Description — fabric, embroidery details, care instructions, story (matters for SEO)

- Images — 4–6 high-quality photos per product (front, back, fabric closeup, model wearing)

- Price — and “Compare at price” if discounted

- Variants — Size dropdown (XS, S, M, L, XL). Each variant has its own SKU and stock count.

- Collections — group into “Eid ’26”, “Pret”, “Formals”, “Festive”. These auto-become category pages.

Critical: add at least 8–12 products before launch so the site doesn’t look empty. The Quick Add hover, related products, and category grids all need real product data to come alive.

## Step 4 · Generate the Storefront API token

This is what connects Shopify to our Next.js front-end.

- Shopify admin → Settings → Apps and sales channels → Develop apps (enable “Develop apps” first if needed)

- Create an app → name it “Bayan Storefront” → Create

- Configure Storefront API scopes — check the following:

  - unauthenticated_read_product_listings

  - unauthenticated_read_product_inventory

  - unauthenticated_read_product_tags

  - unauthenticated_read_collection_listings

  - unauthenticated_read_checkouts

  - unauthenticated_write_checkouts

  - unauthenticated_read_customers

  - unauthenticated_write_customers

- Save → Install app

- Copy the Storefront API access token + Store domain (e.g. bayan-ethnicwear.myshopify.com) and send them to me privately

# Stage 3 — Production Build (my work, ~2–3 days)

I’ll convert the prototype into a real Next.js 14 + Shopify Storefront API project, structured like Vercel’s official Next.js Commerce template.

## Pages (from the spec)

- Home — already designed in the prototype

- Shop / Collection — grid + filters (size, price, category)

- Product Detail — image gallery with zoom, size selector, add to cart, fabric/care, related products

- About Us — extended brand story

- Contact Us — form + WhatsApp + map (optional)

- FAQ — accordion

- Cart — slide-in drawer (modern UX, no separate page) + dedicated /cart route as fallback

- Checkout — Shopify-hosted under checkout.bayan.com once the domain is set

- Size Guide — clean reference table

## Features in the build

- Search bar with live results

- Filters: size, price range, category, color

- Sort: newest, price low-high, price high-low

- Wishlist (client-side, localStorage — no auth required)

- Image zoom on product detail

- Related products (auto-pulled from Shopify or same collection)

- Sticky “Add to Cart” on mobile product page

- Cart drawer with subtotal and “50% Advance shown clearly” line item

- Smooth page transitions

- Image optimization (Next.js Image — auto WebP/AVIF)

- SEO meta tags + Open Graph per product/page

- Sitemap auto-generation

# Stage 4 — Launch on Vercel

- I push the codebase to a private GitHub repo (give me your wife’s friend’s GitHub username so I can invite her)

- Connect repo to Vercel — it auto-deploys on every commit

- Add environment variables in Vercel: SHOPIFY_STORE_DOMAIN, SHOPIFY_STOREFRONT_ACCESS_TOKEN, SHOPIFY_REVALIDATION_SECRET

- Buy custom domain (e.g. bayan.pk from PKDomain or bayan.com from Namecheap)

- Add domain in Vercel — they’ll give you DNS records to set at the registrar

- In Shopify settings, set checkout subdomain to checkout.bayan.pk so the payment handoff feels seamless

# Costs at a glance

Be transparent with her about what running this will cost monthly.

| Item | Cost |
| --- | --- |
| Shopify Basic | $39/month (~PKR 11,000) |
| Vercel Hobby | Free (until ~100k visits/mo) |
| Domain .pk | ~$30/year |
| Domain .com | ~$12/year |
| Partial payment app (optional) | $0–25/month |
| Payment gateway fees | 2.5–3% per online transaction |
| Email marketing (later) | $0–20/month |
| Recurring fixed monthly | ~$39–60/month |

# What I need from you next

In this order:

- Show the prototype to your wife & her friend — confirm she likes the direction (vibe, colors, layout). She can request edits and I’ll iterate.

- Decision on payment model — Option A (manual bank transfer) or Option B (Shopify app). I recommend A for launch.

- Hero photography — does she have a hero campaign image she wants used? Otherwise I keep the current floral-art hero.

- 5–8 real product photos — even iPhone shots will do — so I can replace the placeholder cards with real merchandise.

- Real social handles, WhatsApp number, contact email — I’ll wire them into the footer and floating WA button.

- GitHub username — so I can push the production repo and add her as a collaborator.

Once I have those, I’ll:

- Iterate the prototype based on her feedback

- Build out the remaining pages (About, Contact, FAQ, Size Guide)

- Convert the whole thing to Next.js Commerce + Shopify Storefront API

- Deploy a working dev URL on Vercel within 3 days

- Walk through it with you, get final approval, then go live with the custom domain

# One honest reality-check

Building a custom Headless Shopify storefront is more work than installing a Shopify theme. The reason brands like Allbirds and Sézane do it anyway is that the result feels nothing like a Shopify template — it feels like an editorial fashion magazine that happens to sell things. That’s exactly the lane Bayan is aiming for.

If at any point your wife’s friend wants to ship faster, the safety net is to buy a premium Shopify theme (Impulse, Empire, Prestige — $300–400 one-time) and customize it. We lose the “made-for-Bayan” feel but ship in 2 weeks instead of 4. The choice is hers.

My recommendation: push for the headless build. The prototype already shows what the final site can feel like.

✦

Bayan — Woven in tradition, designed for today.